**Timeframe**

|  |  |
| --- | --- |
| Week 1 | Decisions still being made on what the project should be. Research conducted to determine what is a viable product to produce. |
| Week 2 | Anthony and Stephanie decided on tasks to be assigned as Jack and Glen were unable to attend the meeting. Glen did the tools and technologies section and Jack did the roles and groups and communications sections. |
| Week 3 | Jack and Glen uploaded their completed sections to the team chat. The team lost communication with Stephanie. Anthony updated Glen and Jack on what transpired at the previous meeting and we decided to push on without her. |
| Week 4 | Jack, Anthony and Glen divided up the remaining tasks and completed the tasks that were previously assigned to Stephanie. Jack also emailed the course coordinator about the situation. Anthony updated the website to meet the assessment requirements. |
| Week 5 | Anthony uploaded the project overview section. Glen uploaded the plans and progress and aims sections. Glen also created and uploaded a mock-up of what the app would look like. Anthony also uploaded a story board and script for the A5 presentation. |
| Week 6 | Anthony added risks, testing, scopes limits and overview. Glen uploaded the timeframe section and Jack collated the information into a final report. Jack used the storyboard and created a presentation and recorded it for A5. Had a meeting to tie up any loose ends. |
| Week 7 | Jack started writing the code for the visual layout of the app. Anthony and Glen started to write the code for the database and scripting required for functionality. |
| Week 8 | Initial layout has been created, working out any bugs with the scripting of the project incorporating the API’s. |
| Week 9 | API’s now working properly, testing can begin on the first part of the app; the Travel Planner. Databases now functional. |
| Week 10 | Testing of the functionality of the app. Some tweaks made to enhance the user experience. |
| Week 11 | Travel Planner now working as expected. |
| Week 12 | Work starts on the extra features. Jack is working on the menus and navigation. Anthony is ensuring the databases are secure and large enough. Glen is working on the hidden gems, researching different places and things to do there. |
| Week 13 | Jack is setting up a blog for the site. Anthony is creating the traveler profile and journal section. Glen is working on the payment gateway. |
| Week 14 | Getting everything working as intended. Testing all the functions of the app. Registering a domain name and making the app live. |
| Week 15 | Registering the business and applying for licenses. Applying to have the app listed on the Apple store and Play Store. Setting up advertising. |
| Week 16 | Reviewing the data and making any changes that are necessary to ensure the user has a better experience. |